## Slide 1
SECURITY REMEDIATION · INPUTS
01
Where Findings Come From
Every discovery source converges on one intake format. Two platforms then add what raw findings lack — estate correlation, and evidence of real exploitability.
Mythos
AI DISCOVERY
ZERO-DAY, FIRST-PARTY
Veracode
SAST
STATIC ANALYSIS
Veracode
SCA
DEPENDENCIES + CVE
Veracode
DAST
RUNNING APPLICATION
Wiz
IMAGE + CLOUD
CONTAINERS, POSTURE
Qualys
INFRASTRUCTURE
HOSTS, MIDDLEWARE
HackerOne
EXTERNAL
BOUNTY + PEN TEST
NORMALIZE TO SARIF · ONE INTAKE FORMAT · CANONICAL ID MINTED HERE · DOWNSTREAM NEVER BRANCHES ON TOOL
IBM CONCERT
Intake, correlation and record
Ingests every source —
SARIF via static_code_scan; repo_url required, which ties findings to inventory
Correlates the estate —
Application, component and ownership context in one place
Holds parent and child IDs —
Status, SLA clock, and closure written back at the end
UNPROVEN · Risk score is CVSS × EPSS × environmental, so AI-discovered findings need a separate priority band. Two capabilities must be proven before the design depends on them: SARIF de-duplication, and reverse SBOM lookup.
AWS CONTINUUM
Reachability and revalidation
Ranks by real reachability —
Which children are exploitable in the deployed app — filters before agent spend
Revalidates a finding —
Re-tests one selected finding against the live app: Active or Resolved
Caps its own spend —
Task-hour ceiling, stopping gracefully and keeping partial findings
BOUNDARY · Tests the running application, not source — so it informs prioritization and confirms a fix held, but cannot assess un-deployed code. Its verdict is agent judgement: it corroborates closure, never certifies it.
HOW THE TWO PLATFORMS RELATE TO PROOF
Concert answers who is affected. Continuum answers whether it is really exploitable, and helps confirm a fix held. Neither certifies closure — the proof test committed alongside the fix does that, deterministically, for years after both platforms have moved on.

## Slide 2
SECURITY REMEDIATION · TARGET STATE
02
The Remediation Pipeline
One finding fans out to every affected component. Each is fixed, proven and released independently — and the finding closes only when all of them reach production.
Identify
MINT CANONICAL ID
SARIF INTAKE · DEDUPE
Scope
SBOM → CHILD IDS
REACHABILITY RANKS
Agent
FIX + PROOF TEST
OR RISK ACCEPT
PR review
CODE OWNER
APPROVES
PR pipeline
DELTA SCANS ONLY
PROOF TEST GATE
Component
BUILD ONCE
EPHEMERAL INFRA
App validate
QA PROFILE
REGRESSION · DAST
Promote
COMPLIANCE
PARENT ID CLOSES
CONCERT
CONCERT + CONTINUUM
CONTINUUM
CONCERT
REPEATS PER CHILD ID UNTIL EVERY AFFECTED COMPONENT IS RELEASED · AMBER = HUMAN DECISION · GREY = PLATFORM INVOLVED
DECISION ONE
Code owner approves the PR
Is this the right change to this code? Already enforced by protected branches — no new control to build.
DECISION TWO
QA owns the test profiles
What must be proven before this application ships? Defined once per application, then applied automatically.
DECISION THREE
Compliance signs off
Is the evidence sufficient to release? Judged on the assembled evidence pack, not on code.
NON-NEGOTIABLE DESIGN RULES
Build once, promote thereafter — never rebuild after testing · Determinism comes from the proof test, never from the agent · The proof test must fail against the pre-fix commit before it passes · Deltas compare to the branch point, never an absolute threshold

## Slide 3
SECURITY REMEDIATION · CURRENT STATE
03
The Gap to Get There
The flow is only as fast as its slowest missing capability. Ordered by lead time, not by effort — the first three block the design itself, not merely its speed.
CAPABILITY | WHY IT IS REQUIRED | STATUS
SARIF normalization layer | Converts every source to one intake format. Veracode exports SARIF; AI-discovery output needs a converter built. | GAP
SBOM store + reverse index | Resolves blast radius — the only way to find consumers of an internal component. | PARTIAL
Finding platform · Concert | Ingests all sources, correlates the estate, holds parent and child IDs. Two capabilities unproven — see below. | PROVE FIRST
Exploitability · Continuum | Ranks children by real reachability before agent spend; revalidates a fixed finding against the live app. | GATED PREVIEW
Delta code analysis | Every scan scoped to the change. Current SAST platform cannot analyse a diff. | GAP
Branch-capable static quality | Per-branch and per-PR analysis. Verify edition licensing before design depends on it. | VERIFY
Elastic CI | Absorbs campaign bursts. Static agent pools cap throughput regardless of gate design. | GAP
On-demand environments | Removes environment booking from the critical path, which otherwise dominates lead time. | GAP
Test impact selection | Keeps pipelines inside their time budget as finding volume rises. | GAP
Proof-test harnesses | A small set per runtime, built once and reused across the estate. | GAP
THE BINDING CONSTRAINT
Elastic CI and on-demand environments gate everything else. Without them the design is sound but the throughput ceiling is set by infrastructure, not by gates.
TWO PROOF-OF-CONCEPTS BEFORE COMMITTING TO CONCERT
1 Upload the same SARIF twice, then again with shifted line numbers — does it collapse to one finding? 2 Given a component and version, can it return every artifact that ships it?

## Slide 4
SECURITY REMEDIATION · SEQUENCING
04
Closing the Gap
Traceability before speed. Automation applied to an untraceable estate produces velocity without proof, which is a worse position than slow remediation.
PHASE ONE
Prove the spine
Canonical and child IDs. SBOM reverse index. One pilot application end to end.
Success is a provable closure, not a fast one.
PHASE TWO
Make it fast
Delta scanning. Elastic CI. Test impact selection. Ephemeral environments.
Pipeline time budget defined and enforced.
PHASE THREE
Make it wide
Onboard by application tier. Uptake children auto-merged on green. Agent introduced on the source-fix path.
Coverage becomes the reported metric.
CONTINUOUS
Prevent
Automated dependency currency, running alongside all three phases.
Removes more findings than any pipeline improvement.
HOW WE WILL KNOW IT WORKS
Finding to production
Elapsed time from ingest to the last child ID running in production, at p50 and p95. Measured on the parent, so partial remediation cannot be reported as success.
Pass rate per gate
Any gate that has not failed in a quarter is not protecting anything. Remove it and return the time to the pipeline before adding the next one.